|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | WEEKLY SCRUM MEETING MINUTES # 7 | | | | | | | | | | | | | |
|  | **Project Name:** | | | | Drug Profile and Interaction | | | | **Date:** | | 09/04/2024 | |  |  |
|  | **Meeting Purpose/Goal:** | | | | Progress from last week and tasks for this week | | | | **Start:** | | 2:55 PM | |  |  |
|  | **Place:** | | | | Teams Meeting | | | | **End:** | | 3:45 PM | |  |  |
|  |  | | |  |  |  |  | |  | |  | |  |  |
|  | Attendees | | | | | | | | | | | |  |  |
|  |  | | |  |  |  |  | |  | |  | |  |  |
|  | Name | | | | | | | | | | | |  |  |
|  | James Laurence  Chris Whalen | | | | | | | Louise Fear  Gabriela Mkonde | | | | |  |  |
|  |  |  |
|  |  |  |
|  | Agenda & Notes | | | | | | | | | | | |  |  |
|  |  | | |  |  |  |  | |  | |  | |  |  |
|  | Topic | | | | | | | | | Owner | | Time |  |  |
|  | Clean data  Previous day   * Completed cleaning the CSV’s a   Current   * Debugging the SQL version of the database and implementing it. * Testing the UI queries of the drug interactions.   Impediments   * School work | | | | | | | | | Louise Fear | | 5 |  |  |
|  | HTML & CSS  Previous day   * Trying to get the database into SQL   Current   * Revised the CSS file   Impediments   * Technology limitations * School work * Work terms struggles | | | | | | | | | Chris Whalen | | 5 |  |  |
|  | Template of the HTML & queries  Previous day   * Created a HTML template and debugging the python script   Current   * Testing the UI queries to see the interactions   Impediments   * School work | | | | | | | | | Gabriela Mkonde | | 5 |  |  |
|  |  |  |
|  | UI Code  Previous day   * Development of the UI code * Assisting with the importing of the data   Current   * Testing the UI queries to see interactions   Impediments   * School work * Stress * Work term struggles * Personal struggles | | | | | | | | | James Laurence | | 5 |  |  |
|  | Actions | | | | | | | | | | | |  |  |
|  |  | | |  |  |  |  | |  | |  | |  |  |
|  | Action | | | | | | To be Taken by | | | | Due Date | |  |  |
|  | Finalized Clean Data into drugDB | | | | | | Louise | | | | 02/04/2024 | |  |  |
|  | User Interface Design created | | | | | | James, Louise, Gabriela | | | | 03/04/2024 | |  |  |
|  | CSS file created | | | | | | Chris | | | | 08/04/2024 | |  |  |
|  | Testing the UI queries interaction | | | | | | James, Louise, Gabriela | | | | 12/04/2024 | |  |  |
|  | Final Presentation preparation | | | | | | Team | | | | 17/04/2024 | |  |  |
|  |  | | | | | |  | | | |  | |  |  |
|  |  | | | | | | | | | | | |  |  |
|  | Next Meeting | | | | | | | | | | | |  |  |
|  |  | | |  |  |  |  | |  | |  | |  |  |
|  | **Date:** | | | N/A | **Time:** | N/A | **Location:** | | N/A | | | |  |  |
|  |  | | |  |  |  |  | |  | |  | |  |  |
|  | **Objective:** | | | N/A | | | | | | | | |  |  |
|  |  | | |  |  |  |  | |  | |  | |  |  |
|  |  | | |  |  |  |  | |  | |  | |  |  |